# Computer-Use Automation System

Implementation plan for the interface.ai take-home assignment.
Date: October 7, 2026
Status: Plan only. Implementation has not started.

In one sentence: Claude looks at a real local banking website once, figures out how to complete a task, and we save those steps as a reusable recipe that Playwright can repeat later without AI.

## 1. What we are building

A bank's AI agent needs hands to operate old internal applications that have no API. The only way in is to drive the screen the way a person would. This system does that in two phases:

- Discovery (once): Claude looks at the screen, decides the next click or keystroke, and repeats until the goal is done.

- Replay (many times): The successful run is saved as a structured recipe, called an artifact. Later runs follow that recipe with no AI in the decision loop.

The assignment's rule: The model discovers. The artifact becomes a reusable capability. Deterministic replay is how the agent invokes it in production.

## 2. The four pieces

| Piece | What it is | What we do |
| --- | --- | --- |
| ParaBank | An existing open-source banking demo | Run it locally in Docker. We do not build it, and we do not read its source during discovery. |
| Claude | The brain | During discovery only, it looks at the page and chooses the next action. |
| Playwright for Java | The hands | Opens the browser, clicks, types, waits, and reads the screen. We use Playwright. We do not rebuild it. |
| Our Java system | The product being evaluated | Connects the pieces, checks safety, saves the artifact, replays it, handles errors, and lets a human take over. |

## 3. Decisions and why

| Decision | Choice | Why |
| --- | --- | --- |
| Language | Java 21 + Spring Boot | This is a backend integration layer. Java is a credible enterprise choice, and Spring gives a small REST boundary without extra services. |
| Browser control | Playwright for Java | It can observe the page, click, type, screenshot, and wait. Discovery and replay both go through one Surface interface so a desktop driver could be added later. |
| AI model | Anthropic Claude | A real LLM-driven discovery run is required. Claude's structured tool calls keep every action typed, checkable, and recordable. |
| Target application | Official ParaBank Docker image, pinned and local | Claude must figure out an unfamiliar banking UI. A custom toy site would be too easy and would waste time. Local Docker is repeatable and avoids the public shared site. |
| Errors | Real ParaBank outcomes plus one injected slow or failed load | We need repeatable proof of business outcomes, recoverable problems, and hard failures without modifying ParaBank. |
| Architecture | One process, synchronous API, files on disk | The brief says not to build queues, clusters, or multi-tenant infrastructure. Design the seams; do not build the scale-out. |
| Stretch goals | Parked | Complete the required end-to-end slice first. |

## 4. How a run works

- A caller sends a goal, such as: "Log in, open a new savings account, and return the new account number and displayed balance."

- Playwright opens the local ParaBank page and captures what is on screen.

- Sensitive values are redacted, then the observation is sent to Claude.

- Claude returns exactly one action: click, type, select, read, wait, complete, or request a human.

- A policy check decides whether that action is allowed.

- Playwright performs the action on the same browser session.

- The loop repeats until success, a known business outcome, a hard failure, or a stop condition.

- A successful discovery is compiled into a versioned JSON artifact.

- Later, replay loads that artifact and repeats the steps with no Claude calls.

## 5. What each part does

### 5.1 ParaBank target

- Start a pinned official image and expose it only on localhost.

- Reset the container or register a uniquely named synthetic user.

- Primary flow: login, open a new savings account, return the account number and balance.

- Claude sees only the live screen. It does not receive source code or a prewritten click path.

- Error cases: bad login as a business outcome; one slowed page as recoverable; one missing control as a hard failure.

### 5.2 Surface

One interface: observe, act, and wait. The web version uses Playwright. The artifact and replay engine do not know they are talking to a browser, so a desktop driver could be added later.

### 5.3 Discovery loop

Each turn is observe, redact, ask Claude, check policy, act, and log. Stop on a verified checkpoint, too many steps, a timeout, or a repeated screen. Claude may not leave the allowlist, call ParaBank's API, or submit a risky final action without approval.

### 5.4 Artifact

The JSON recipe contains identity and version, typed inputs, typed outputs, ordered steps, a success condition, and redaction rules. Each step tries locators in this order: accessible role and name, visible label, structural path, then screenshot coordinates.

### 5.5 Replay

| Result | Example | What happens |
| --- | --- | --- |
| Success | New savings account opened | Return the declared outputs. |
| Business outcome | Invalid login | Return it as a legitimate answer, not a crash. |
| Recoverable | Page is temporarily slow | Wait or retry, then continue. |
| Hard failure | Expected control never appears | Stop and report the step, expectation, and observation. |

### 5.6 Safety

- Allowlist of addresses, routes, and action types, enforced during discovery and replay.

- The click that opens an account pauses for explicit human approval.

- Passwords, tokens, and personal data are redacted from artifacts and logs.

### 5.7 Evidence

Every run writes a structured log. Failures also save a screenshot and page snapshot under /evidence/. The submission includes discovery, successful replay, and one error replay.

### 5.8 Human takeover

- Create an intervention request with the step, screenshot, and reason.

- Release the same live browser to the person.

- Record what the person did.

- Hand control back and continue.

Session states: AUTOMATION, PAUSED, HUMAN, RESUMING.

### 5.9 API

- POST /discover

- GET /capabilities and GET /capabilities/{id}

- POST /capabilities/{id}/replay

- POST /sessions/{id}/takeover and POST /sessions/{id}/resume

## 6. What we will not build

- A custom banking website.

- A full operator console. Control transfer is real; the console stays minimal.

- A desktop driver. The design leaves room for one.

- Queues, clusters, or multi-tenant infrastructure.

- Optional stretch goals, until the required slice is done.

## 7. Build order

| Step | Work | Hours | Done when |
| --- | --- | --- | --- |
| 1 | Java project, pinned ParaBank, Playwright, one manual flow | 2-3 | A fresh clone can start the target. |
| 2 | Contracts for surface, artifact, results, and policy | 3-5 | JSON validates and redaction tests pass. |
| 3 | Playwright surface and evidence | 4-6 | A non-AI smoke test can log in. |
| 4 | Claude discovery loop | 5-8 | Claude completes the goal from the screen alone. |
| 5 | Compile the trace into an artifact | 3-5 | Secrets are redacted and the schema validates. |
| 6 | Deterministic replay | 6-9 | Replay makes zero Claude calls. |
| 7 | Business, recoverable, and hard-failure paths | 3-5 | Each path returns the correct result. |
| 8 | Safety and same-session handoff | 5-8 | A person can act and automation resumes. |
| 9 | Tests, evidence, README, REPORT | 5-8 | A reviewer can follow the demo. |

## 8. Time estimate with Claude helping write the code

| Level | Time | Meaning |
| --- | --- | --- |
| Minimum slice | 28-34 hours, about 4-5 days | Every requirement is touched, with little debugging room. |
| Expected | 36-52 hours, about 5-7 days | Focused work at 7-8 hours per day. |
| Strong submission | 42-55 hours, about 6-8 days | Recommended. Judgment, reliability, and evidence matter most. |
| Buffer | One extra day | Docker, Playwright on Windows, API setup, and evidence reruns. |

## 9. Downloads and setup

- Java 21 JDK. Eclipse Temurin 21 is recommended. Check java -version and javac -version.

- Docker Desktop for Windows with WSL 2 and Compose.

- Git for Windows.

- Anthropic API key, stored as ANTHROPIC_API_KEY and never committed.

- Cursor extensions: Extension Pack for Java, Spring Boot Extension Pack, Docker, and YAML.

- A GitHub account that can create a public repository.

Do not install Node.js, a database, ParaBank source code, or Kubernetes. Maven Wrapper and Playwright's browser are added with the project.

Suggested folder: C:\Projects\computer-use-automation

## 10. Checklist before coding

- Java 21 works from PowerShell.

- Docker Desktop is running.

- Git identity is configured.

- The Anthropic key is set and will not be committed.

- GitHub can host a public repository.

- The chosen Claude model supports structured tool use from Java.